Community Broadband Study RFP Outline

What to Include in the RFP?

- Primary Goals

  - Lower prices and increased speeds for residents

  - Lower prices and increased speeds for businesses

  - Everyone has access to municipal network in designated areas

- Secondary Goals

  - Lowest priced gigabit internet for residential service in the United States

  - Lowest priced internet for businesses in the United States

  - Free internet for residential and business customers

- Budget

  - $120,000 to $140,000 for study

Basics of a broadband feasibility study (report is intended as fiber master plan)

- Feasibility engineering cost estimate of each option

  - Universal service in City, other areas would be business case driven

    - GRU Service Area

    - Urban Reserve with consideration for density

    - Municipal areas within the county where GRUCom has infrastructure (Newberry, Hawthorne, Archer, High Springs, Waldo and Alachua)

  - Infrastructure assessment (Gap analysis from current to implementation)

    - Best available technology for the application

    - Leverage AMI and Smart City plans

  - Implementation Timeline

- Financial feasibility models and forecasting models

  - Should study each alternative and provide sensitivity analysis of key variables

    - Goals are free, and/or lowest priced gig for residential and commercial customers, however each scenario would need to be compared to a market rate

    - Recognize change to GRU/GRUCom’s business model and determine impact on current business

    - Analysis of funding options and mechanisms for community investment, including potential grants to close funding gaps

  - Various market-based levels of service (content partners considered)

    - Broadband only

    - Content package included

    - Phone or other services

    - Triple play combination

- Market analysis (How many potential customers and at what cost?)

  - Description of methods

  - Residential and commercial surveys

  - Legal and regulatory assessment (primary with an option to move forward with additional or refined analysis)

  - SWOT Analysis

  - Competitive analysis (current and outlook)

  - Likely and required adoption rates and schedules

  - No MDU’s

- Report of findings. At a minimum should include:

  - Description of the work done

  - Description of the findings

  - Recommendations for moving forward

  - Executive summary

Topics Included by Other Cities in RFPs ( ***included in RFP Outline***)

- Legal / regulatory assessment

- Detailed analysis of broadband technologies

- Description of benefits of broadband

- SWOT Analysis (Strengths / Weaknesses. Opportunities and Threats)

- Analysis of the competition

- Analysis of funding options

- Discussions with potential partners

- Marketing plan

- Timeline

RFP Timeline

Average time for RFP is 3-4 months

Estimated time for this RFP is @ 5.5 months with basic considerations for timeline as follows:

| Draft and finalize RFP document | 3-4 weeks |
| --- | --- |
| Issue date |  |
| Pre-Proposal if applicable | 10 days min after issue |
| Deadline for questions | 7 business days before due date |
| Due Date | Average 4 weeks for complexity |
| Committee: read through responses – purchasing to tab pricing, check references | 1 week |
| Evaluation meeting with committee – determine short list for presentations | 1 week |
| Schedule and hear short list presentations | 3 weeks |
| Final evaluation meeting with committee – determine winner and post results | 1 week |
| Protest window | 7 business days |
| GM - CM / UAB / CC approvals | 3 weeks keyed from EOM, driven by UAB dates |
| Negotiate/finalize contract | 3 weeks |
| Issue PO/schedule kick-off | 1 week |
| Length of Study and final presentation | Unknown |